PROJECT QUOTATION Play to Learn — E-Learning Mobile Application

| Project Title: | Play to Learn – E-Learning Mobile Application |
| --- | --- |
| Platform: | iOS and Android (React Native / Expo) |
| Prepared By: | Michael Trazona & Joshua Padilla |
| Date: | May 5, 2026 |
| Version: | v1.0 – Initial Quotation |

|  | 1. PROJECT OVERVIEW |
| --- | --- |

Play to Learn is an e-learning mobile application for iOS and Android platforms. It is designed to provide interactive learning similar to Duolingo, featuring multiple subjects such as Languages, Mathematics, English, and Chess. The application will include quizzes, AI-powered tutoring, and subscription-based access.

|  | 2. SCOPE OF WORK |
| --- | --- |

The project includes the following deliverables:

- Development of mobile application using React Native (Expo)

- User authentication and account management via Firebase

- Subscription system with payment integration — Credit Card and GCash via PayMongo

- AI tutor integration — chat and voice-based using OpenAI

- Quiz and assessment system

- Content creation for learning modules (Languages, Math, English, Chess, and more)

- Cloud storage integration via Cloudinary

- Basic admin panel for content and user management

|  | 3. TURNAROUND TIME |
| --- | --- |

| # | Phase | Duration |
| --- | --- | --- |
| 1 | Planning & Design | 2 – 3 weeks |
| 2 | Development | 8 – 12 weeks |
| 3 | Testing & Quality Assurance | 2 – 3 weeks |
| 4 | Deployment & Launch | 1 – 2 weeks |
| Total Estimated Duration |  | 3 – 4 Months |

|  | 4. PROJECT COST |
| --- | --- |

| Version | Price Range (PHP) | Inclusions |
| --- | --- | --- |
| Basic Version | 90,000 – 200,000 | Core features, auth, quizzes, basic UI |
| Full Feature Version | 300,000 – 900,000+ | AI tutor, full content, all integrations |

Note: Final pricing may vary depending on the agreed scope, feature complexity, and content volume.

|  | 5. PAYMENT TERMS |
| --- | --- |

| Amount | Milestone | Condition |
| --- | --- | --- |
| 30% | Initial Payment | Upon project start / signing of agreement |
| 40% | Development Completion | Upon completion of development phase |
| 20% | Testing Phase Completion | After testing and QA phase |
| 10% | Final Delivery & Deployment | Upon final handover and deployment |

|  | 6. NOTES & CONSIDERATIONS |
| --- | --- |

- Content development is included in the scope but may affect the overall timeline depending on volume.

- Payment gateway integration will be handled via PayMongo, supporting GCash and credit/debit cards.

- AI services powered by OpenAI may incur separate usage-based costs not covered by this quotation.

- Any additional features or changes outside the agreed scope will require a separate quotation and approval.

|  | 7. DEVELOPMENT TEAM |
| --- | --- |

| Name | Role |
| --- | --- |
| Michael Trazona | Frontend Developer / Software Developer |
| Joshua Padilla | Backend Developer / Software Developer |

|  | 8. POST-DEVELOPMENT SUPPORT |
| --- | --- |

After development, the system will undergo thorough testing phases. Alpha Testing will be conducted internally to identify and resolve issues, followed by Beta Testing with selected users to gather feedback and ensure system stability. Upon successful testing, the application will proceed to official deployment and launch.

Post-launch support includes:

- Bug fixes and ongoing maintenance

- Performance monitoring

- Minor updates and improvements

- Technical support and consultation

| Client Signature & Date Authorized Representative |  | Developer Signature & Date Michael Trazona / Joshua Padilla |
| --- | --- | --- |